## Slide 1
Contact Purchasing
Create Ordering Document (e.g. SOW, Quote)
Submit documents for shopping cart
Routes for Budgetary/ Finance approval
Purchasing signs, approves, and sends PO to supplier
Competitive bid (over $250K)*
ADCT/SET
Negotiate contract*
Set up supplier in SAP*
Define Requirements
Purchasing review of Ordering documents
PROJECT LIFECYCLE
You’ve identified a project… now here’s some things to consider:
Have you contacted your Purchasing Lead to discuss?
Do you have an approved budget?
Does the project need to be competitively bid (over $250K?)
Are the project requirements defined?
Did you complete the ADCT for the engagement? (go/adct in your browser)
Did you complete the Set for the engagement? (go/set in your browser)
If needed, did you initiate the Data Security Assessment? This is required for new suppliers and existing suppliers with a new use above their approved data classification in their MSA.
Working with Purchasing: A Guide for BTS
*Not always applicable. Work with PSM to determine the needs of your specific project.
*All forms available on Pg. 2
Useful Links:
  ADCT: type go/adct in your browser and hit enter
  Set: type go/set in your browser and hit enter
browser and hit Enter
SET: Type go/set into your browser and hit Enter
Supplier Onboarding:

## Slide 2
What Do I Need?
  Proof of Concept (POC) – a pilot, or demonstration used to establish the feasibility of a certain method or idea, with the aim of verifying that it has practical potential.
    Reach out to your Purchasing Lead to begin the process.
  Request for Information (RFI) – process of collecting written information about the capabilities of various suppliers for comparison.
    Reach out to your Purchasing Lead to begin the process.
  Request for Proposal (RFP) – document that describes a project's needs (timelines, specifications, etc.) and asks for proposed solutions and pricing from qualified suppliers.
  Reach out to your Purchasing Lead to begin the process.
  RFP’s can take up to 6-7 weeks of time to complete, depending on the quality of the requirements gathered.
  If a new Agreement needs to be completed for awarded business, this can take ~ 8 – 12 weeks to complete, depending on the supplier.
New Master Agreement (MSA)
  Complete the ADCT/Set evaluations
  Reach out to your Purchasing Lead to discuss.
  MSA’s can take ~8 – 12 weeks to complete, depending on the supplier
  Begin setting up supplier in SAP (instructions next page)
  Data security supplier evaluations can take ~6-8 weeks based on the BTS Team volumes to complete.
Miscellaneous/Compliance
Can you start work before the PO is approved? NO.
What’s Taking So Long?
  Data Assessment: This can take anywhere from 10 minutes to a couple of months, depending on the services.
  SOW Review/Stamp: Please allow 7-14 days for purchasing review and stamp
  SAP Approval: To expedite, notify your approvers to keep an eye out!
Supplier Onboarding a New supplier to SAP:
  If you need to onboard a new supplier to SAP, reach out to your Purchasing Lead as there are multiple forms to be completed by the supplier, as well as BTS.
BTS
BTS &
SUPPLIER
SUPPLIER

## Slide 3
Now that I know if I need a SOW or POCN, which Purchasing Group should I route to for review and approval, now that AbbVie has acquired Allergan, PCYC, Stem etc…?
  Review the Legal entity that is governing your SOW or POCN. (This is in the very first paragraph of either document as well as the signature blocks.)
    AbbVie Inc.: Follow AbbVie Process, and return to your BTS Purchasing Lead to review and stamp
    Allergan entity: Follow AbbVie process and return to your BTS Purchasing Lead to review and stamp
    Any local agreement (for example LU, or any other Local Site Agreement): Follow local process to review and enter into SAP.
  For funding/budget misalignments between where the engagement will be entered into SAP and BTS Budget for payment, you will need to work with Finance to transfer budget as needed.
What group in Lake County processes the shopping cart for me?
This depends on what you are purchasing and if the Supplier is in the Legacy BTS Blanket PO Program for Contract Labor, or the new Total Talent SRM Program. Both of these Programs are managed by AbbVie Total Talent and AbbVie’s MSP Kelly OCG.
  Local Admin, if not in SSM or legacy Blanket PO Program for contract labor. Shopping cart gets entered by Local Admin directly into SRM
  Technology Asset Management (TAM)
  Infrastructure Business Center (IBC)
  Total Talent for both Legacy Blanket PO Program for contract labor and Suppliers in the SSM Program
PRO TIP:
Call Purchasing first!

## Slide 4
Supplier Onboarding a New supplier to SAP:
  If you need to onboard a new supplier to SAP, start with reaching out to your Purchasing Lead.
  Give your Purchasing Lead Supplier’s Legal Name and relevant Contact Info to start the onboarding process.
  Your Purchasing Lead will reach out to the supplier requesting the necessary forms to be completed:
    Vendor Request Form
    Business Classification Form
    Bank Verification Form
    W-9 (if US supplier) or W-8 (if OUS supplier)
  As your Purchasing Lead facilitates the onboarding process, remember that you will need to fill out two forms:
    Supplier Bank Verification Form
      Section 5 of the Bank Verification Sheet needs to be filled out by the BTS Business Owner, only after the supplier fills out the earlier Sections. Call your Supplier Contact and verbally verify that the Banking Information they input onto the sheet is accurate. Once confirmed, sign the sheet.
    Enhanced Due Diligence (please familiarize yourself with the EDD Instructions sheet)
      Please review and sign this sheet accordingly
  Return both forms to your Purchasing Lead so they can submit all required forms to DSP
  Once all forms are submitted, allow for up to two weeks for the Vendor Master Record to be created, and the Supplier Code assigned
BTS
BTS &
SUPPLIER
SUPPLIER